## Slide 1: SuperVoid
By Nic

## Slide 2: What is it?
SuperVoid is a top-down Multidirectional shooter inspired by:
  Asteroids
  Bubble Tanks
    (https://www.youtube.com/watch?v=wkIYZD62Mfo)

## Slide 3: What Am I Stealing?
The Asteroid mechanics
  The splitting rocks
  The wrap-around screen
  The floaty-drifty ship controls
The Bubble Tanks Mechanics
  “Bubblefield” - > “Asteroid Fields”
  Simple enemy ships
  Ship health
  Ship progression

## Slide 4: What’s the goal?
Make a version of Asteroids that doesn’t suck
  No one wants to move their ship in Asteroids, because it’s suicide.
  But the way the ship drifts around the screen is kinda satisfying.
The player should be compelled to engage in both the piloting of the ship and the destruction of the enemies.

## Slide 5: How Am I Going to Do That?
Making the player safer
  Giving players a health bar / shield
  Allowing the player to acquire increased firepower to handle increased threats
Making the game more forgiving
  Allowing players to “escape” to cleared asteroid fields when things get out of hand.
  Allowing the player to continue when they die (at some cost)

## Slide 6: Schedule Estimated @ 20hrs/week
Week 1:
  Determine if custom engine is complete enough to support this effort
  If it’s still a dumpster fire, determine what engine to use
Week 2:
  Prototype the player ship and the starting asteroid field
Week 3:
  Finishing player controls and the asteroid enemy
Week 4:
  Tune player controls
  Add asteroid field generation/traversal.
Week 5 (FIRST PLAYABLE):
  Graphics/Audio pass
  Tune asteroid field traversal

## Slide 7: Schedule
Week 6:
  Address concerns from first playable
  Tune asteroid field generation to make more difficult fields farther from origin.
  Add Blasteroid enemy
    An enemy that shoots back
Week 7:
  Tune Blasteroid enemy
  Start player progression
Week 8:
  Continue player progression
  Graphics/Audio pass
Week 9:
  Finish player progression
  Start adding “map” to show visited fields (like bubble tanks 3)
Week 10 (Second Demo):
  Finish adding “map”

## Slide 8: Schedule
Week 11:
  Address concerns from second demo
  Catch up on any unimplemented features
Week 12:
  Graphics/Audio pass
  Quality of life improvements
    Bug fixes, additional polish, etc.
Week 13:
  QOL
  Planet Enemy
Week 14:
  QOL